**27378 DUDE BALA DURGA SAI SESHU**

**Epic: Shipping**

**Features:**

1. Add New Shipping Address

2. Edit Existing Shipping Address

3. Delete Shipping Address

4. Select Shipping Address

5. Choose Shipping Options (e.g., Standard, Express)

**User Stories:**

**1. Add New Shipping Address**

a. Enter new shipping address details

b. Validate shipping address information

**2. Edit Existing Shipping Address**

a. Modify existing shipping address details

b. Validate updated shipping address information

**3. Delete Shipping Address**

a. Remove a saved shipping address

**4. Select Shipping Address**

a. Choose a shipping address from saved addresses

b. Default to a primary shipping address

**5. Choose Shipping Options (e.g., Standard, Express)**

a. View available shipping options and estimated delivery times

b. Select a preferred shipping option

**Tasks:**

**1. Enter new shipping address details**

1. Build UI layer – 8 hrs

2. Build API layer – 12 hrs

3. Build DB layer – 6 hrs

**2. Validate shipping address information**

1. Build UI validation – 4 hrs

2. Build API validation – 8 hrs

3. Build DB – 4 hrs

**3. Modify existing shipping address details**

1. Build UI layer – 7 hrs

2. Build API layer – 10 hrs

3. Build DB layer – 5 hrs

**4. Validate updated shipping address information**

1. Build UI validation – 4 hrs

2. Build API validation – 7 hrs

3. Build DB – 3 hrs

**5. Remove a saved shipping address**

1. Build UI layer – 6 hrs

2. Build API layer – 10 hrs

3. Build DB layer – 4 hrs

**6. Choose a shipping address from saved addresses**

1. Build UI – 4 hrs

2. Build API – 8 hrs

3. Build DB update layer – 4 hrs

**7. Default to a primary shipping address**

1. Build UI layer – 7 hrs

2. Build API layer – 9 hrs

3. Build DB layer – 5 hrs

**8. View available shipping options and estimated delivery times**

1. Build UI Layer – 6 hrs

2. Build API Layer– 10 hrs

3. Build DB payment record update – 5 hrs

**9. Select a preferred shipping option**

1. Build UI layer – 4 hrs

2. Build API layer – 6 hrs

3. Build DB layer – 3 hrs

**10. Integrate selected shipping option with order processing**

1. Build UI confirmation – 3 hrs

2. Build API Layer – 7 hrs

3. Build DB – 4 hrs