Summary of Project Methodologies

Traditional Project Management Methodologies

- Waterfall:

  - Concept: A sequential, linear process where each phase (requirements, design, implementation, testing, deployment, maintenance) must be completed before the next begins.

  - Best For: Projects with well-defined requirements, stable technologies, and minimal changes.

  - Pros: Clear stages, easy to understand, structured approach.

  - Cons: Inflexible, difficult to accommodate changes, limited user involvement until the end.

- Critical Path Method (CPM):

  - Concept: A technique to schedule project activities. It identifies the "critical path," the sequence of tasks that determines the shortest possible project duration, and focuses on managing those tasks.

  - Best For: Projects with interdependent activities where task sequencing and timing are crucial.

  - Pros: Efficient time management, identifies critical activities.

  - Cons: Can be complex, doesn't handle uncertainty well.

- Program Evaluation and Review Technique (PERT):

  - Concept: Similar to CPM, but uses probabilistic time estimates (optimistic, pessimistic, most likely) for activities, acknowledging uncertainty.

  - Best For: Projects with uncertain activity durations, research and development projects.

  - Pros: Handles uncertainty, more realistic estimates.

  - Cons: More complex than CPM.

Agile Project Management Methodologies

- Scrum:

  - Concept: An iterative framework that breaks down projects into short "Sprints" (typically 2-4 weeks). Emphasizes collaboration, self-organization, and continuous improvement. Roles include Product Owner, Scrum Master, and Development Team.

  - Best For: Projects with evolving requirements, complex problems, and a need for fast feedback.

  - Pros: Flexible, adaptive, high customer involvement, rapid delivery of working software.

  - Cons: Requires commitment to Agile principles, can be challenging with large teams or fixed-scope projects.

- Kanban:

  - Concept: A visual system for managing workflow. Tasks are represented on a board (physical or digital) and move through stages (e.g., To Do, In Progress, Done). Limits Work in Progress (WIP) to improve flow and identify bottlenecks.

  - Best For: Projects with continuous delivery, operational workflows, and a need for visual management.

  - Pros: Visual, flexible, improves flow, reduces bottlenecks.

  - Cons: Can be less structured than Scrum, may not be suitable for highly complex projects without adaptation.

- Extreme Programming (XP):

  - Concept: A set of values and practices for developing high-quality software quickly. Emphasizes pair programming, test-driven development, continuous integration, and close customer collaboration.

  - Best For: Small to medium-sized teams developing software with rapidly changing requirements.

  - Pros: High code quality, rapid feedback, strong team collaboration.

  - Cons: Requires disciplined practices, can be challenging with distributed teams or large projects.

Hybrid Methodologies

- Scrumban:

  - Concept: A hybrid of Scrum and Kanban. Uses Scrum's structure (Sprints, roles) but incorporates Kanban's visualization and flow management.

  - Best For: Teams transitioning from Scrum to Kanban, projects that need both structure and flexibility.

  - Pros: Combines the strengths of both Scrum and Kanban, flexible, improves flow within Sprints.

  - Cons: Can be complex to implement effectively.

Other Methodologies

- Lean:

  - Concept: Focuses on maximizing value while minimizing waste. Emphasizes efficiency, continuous improvement, and respect for people. Can be applied to software development and other types of projects.

  - Best For: Projects focused on process optimization, waste reduction, and continuous improvement.

  - Pros: Efficient, reduces waste, customer-focused.

  - Cons: Requires a strong understanding of value streams.

- PRINCE2 (Projects IN Controlled Environments):

  - Concept: A structured project management method that provides a framework for managing projects. Defines roles, responsibilities, processes, and documentation.

  - Best For: Large, complex projects, especially in government or regulated industries.

  - Pros: Structured, controlled, emphasizes documentation.

  - Cons: Can be bureaucratic, less flexible than Agile.